BAR CHART / SCHEDULE FOR IMPLEMENTATION OF REHABILITATION ACTION PLAN FOR  PARLI SUBSTATION

| S.NO. | ACTIVITIES | Period in months |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  |  |  | 1 | 2 | 3 | 4 | 5 | 6 | 7 | 8 | 9 | 10 | 11 | 12 | 13 | 14 | 15 | 16 | 17 | 18 |
| 1 | # Mobilisation for RAP - Providing detailed information about the provisions of RAP - Finalisation of bank for channelling Reh. Assistance - Availability of Funds. - Process for disbursement of Reh. Assistt. *Required documentation |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| 2 | Distribution of Reh. Assistance through bank/UTI/Post office |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| 3 | Implementation of Community Development / works |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| 4 | ## Review P Review Process - Monthly Review - Quaterly Review - Anual Review |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |

Zero Date : World Bank Concurrence / POWERGRID Management Approval