Standard Operating Procedure (SOP)

- Meta-Xceed, Inc.

September 17, 2002

Authored by:  Sy J. Truong, Systems Developer

Admendment History

| Date | Version | Amendement Description |
| --- | --- | --- |
| September 17, 2002 | 1.0 | Final version of SOP |
| December 17, 200 | 1.1 | Add an SOP for the management of SOPs |

- Table of Contents

1.	GXP Computer Systems: Test Deviation Identification and Resolution	1

1.1.	Purpose	1

1.2.	Definitions	1

1.3.	Procedure	1

2.	Policy for Computer Systems Validation	2

2.1.	Purpose	2

2.2.	Scope	3

2.3.	Policy	3

2.4.	Validation Principles	3

2.5.	Responsibilities	4

2.6.	Documentation	4

2.7.	System-Specific Validation Documents	4

Development Documentation	4

2.8.	4

2.9.	Procedure	5

3.	Change Control Systems	5

3.1.	Purpose	5

3.2.	Scope	5

3.3.	Participants	6

3.4.	Initiating a Change Control (CR)	6

3.5.	Approval	7

3.6.	Implementation	7

4.	System Development Life Cycle for Meta-Xceed	8

4.1.	Purpose	8

4.2.	Definitions	8

4.3.	Tasks	8

4.4.	SDLC Stages	9

5.	Standard Operating Procedure (SOP) Management	12

5.1.	Purpose	12

5.2.	Scope	12

5.3.	Procedure	12

6.	Training Methods	14

6.1.	Purpose	14

6.2.	Policy	14

6.3.	Procedures	14

7.	Software Version Control Management	15

7.1.	Scope/Goals	15

7.2.	Definitions	15

7.3.	Process	15

8.	Source Code Conventions	17

8.1.	Scope	17

8.2.	Definitions	17

8.3.	Procedures	17

9.	Storage and Maintenance of Documents	19

9.1.	Purpose	19

9.2.	Process	19

# Amendment History

# GXP Computer Systems: Test Deviation Identification and Resolution

| Code: 1001 | CFR: 10569 |
| --- | --- |
| Effective Date: December 15, 1999 |  |
| Approved By: Sy Truong | Approved Date: Jan 19, 2000 |

## Purpose

This SOP describes the method for identifying, resolving, and documenting deviations encountered during validation testing of computer-related systems.

## Definitions

Test: The pre-approved documentation where testing instructions are defined and results are recorded.

Tester: Any person involved in executing tests. The tester executes tests and identifies deviations, documents deviation(s), and performs corrective actions where appropriate.

Deviation: A deviation occurs when actual test results do not match expected results, the test cannot be completed as written, the system does not perform as specified by the test, or any other unexpected condition arises.

## Procedure

The following procedure should be followed when a deviation occurs.

### Identify Deviation

- Document the observed deviation at the time it is encountered, including signature of observer and date. Describe exactly what was observed to warrant a deviation. Assign a unique identifier to the deviation. If a single deviation affects a number of tests, a global deviation may be used to cover all affected tests.

- Document the root cause of the deviation (e.g., test generation error, hardware/software bug, specification is incorrect, etc).

- Determine whether testing can proceed, this may involve consultation with validation, development, and/or Quality Assurance personnel.

### Identify Corrective Action(s)

- Document the corrective action(s) that are necessary to resolve the deviation (e.g., test corrections, change request for hardware/software bug, revision to specification, etc). Include any requirements for re-testing or new testing based on corrective action(s).

- Assess the impact to requirements, specifications, hardware, software, the current test form, and any previously executed tests.

### Approve Corrective Action(s)

- Corrective action(s) may be approved either before or after they are performed.

### Perform Corrective Action(s)

- If it is determined that a hardware or software change is necessary, initiate the appropriate change control mechanism to make the change, and complete any re-testing.

- Document the disposition (accept/reject and rationale) of test results affected by the deviation.

- After corrective actions are successfully completed, retain deviation paperwork with the original test. Include verification that the corrective action(s) has been performed.

### Documentation

At a minimum, the following information should be documented:

- System name and test ID

- Unique identifier for the deviation (e.g., test IW-1)

- Description of deviation, signed and dated by the observer

- Explanation and root cause for deviation

- Description of corrective action, impact assessment (on other tests, requirements, specifications, software, etc). For hardware or software change, reference the change record number.

# Policy for Computer Systems Validation

| Code: 1002 |  | DCR: A35854 |  |
| --- | --- | --- | --- |
| Effective Date: December 11, 1999 |  |  |  |
|  | Approved By: Sy Truong |  | Approved Date: Jan 19, 2000 |

## Purpose

Meta-Xceed recognizes that data is a valuable asset and that product cannot be released to market without data of ensured integrity. This policy defines Meta-Xceed's commitment to the validation of computer systems and provides guidance on the principles for carrying out computer validation in accordance with the requirements of the FDA and other regulatory agencies.

## Scope

This policy is applicable to all existing and new computer systems used for GXP purposes, and regulatory submissions. A computer system consists of computer hardware, software, operating environment, associated data, and documentation to perform a GXP or regulatory submission function.

## Policy

Computer systems that manage data, support regulatory submissions, or control manufacturing operations that affect the safety, efficacy, or quality of our products must be validated. Validation of these systems must demonstrate that they were properly developed, have been thoroughly tested, and are being maintained in a manner that ensures they meet user requirements, are reliable, and are protected from unintended changes.

## Validation Principles

The validation effort required for a computer system is necessarily dependent upon the size, complexity, and impact of the system and the criticality of the data or processes managed by the system. Each system should be assessed to determine the appropriate scope of the validation.

The validation of new computer systems must be performed using pre approved prospective protocols. Validation documentation must be compiled into approved summaries and maintained on file in a location where it can be retrieved for inspection by regulatory authorities. It is important that validation summaries be complete and stand alone packages that can be understood by qualified independent reviewers without reliance upon specific individuals for interpretation.

The validation of new computer systems must be supported by documented evidence that the system was developed using good system development practices. In addition, there must be adequate procedures in place to ensure the system remains validated.

The validation of existing computer systems may require a retrospective evaluation of the system.

Periodic evaluation of validated computer systems is required to confirm that the system continues to be maintained in its validated state.

Validation of a computer system must demonstrate that ancillary hardware and software (e.g., networks, server operating systems) were properly installed, are adequately documented, and operate in accordance with system requirements.

## Responsibilities

The management of areas with computer systems that fall within the scope of this policy is responsible for ensuring the systems are validated in compliance with this policy. Validation of computer systems is typically achieved using a team approach with defined roles: Owners, Users, Developers, Quality Assurance Unit, and any necessary support groups.

System Owners: manage the operation of systems. They identify the need for new computer systems and are responsible for their development, validation, maintenance, and support. They are responsible for maintaining an inventory of validated computer systems for their area. System Owners may delegate the execution of these activities.

System Users: use the systems on a day to day basis. They provide the basis for the functional design and support the testing and documentation effort for validation.

System Developers/Administrators: develop, test, and support the ongoing operation of systems. They provide development, testing, and system support documentation for validation.

Quality Assurance Unit: reviews and approves computer validation documentation. They must be independent of the System Owner and Developer/Administrator.

## Documentation

Documentation potentially required for validated computer systems falls into three broad categories: system specific validation documents, development documentation, and procedures. At a minimum, the validation of a computer system requires a Validation Protocol (or Project Plan when a project involves multiple systems), which identifies the validation testing and documentation required, and a Validation Summary of the validation results.

## System-Specific Validation Documents

Validation documents must be approved by the Quality Assurance to ensure the validation approach is consistent with this policy and appropriate for the size and scope of the system. System specific validation documents are listed below.

Validation Project Plan

Validation Protocol

Installation Qualification

Operational Qualification

Performance Qualification

Validation Summaries

## Development Documentation

Development documentation provides the basis for validation testing. It is required to maintain computer systems in a state of control throughout their lifecycle. Development documentation potentially required is listed below.

System Development Plan

Functional/Design Requirements

System Specifications

Test Plans/Results/Reports

Vendor Evaluations

Software Quality Assurance

Plan Programming Standards

Annotated Source Code

Code Review Documents

Configuration Management Records

System Development Summary

System/User Manuals

System Technical Documentation

Training Curricula, Records, Instructor Qualifications

## Procedure

Procedures and references that may be required are listed below.

System and Software Development

Prospective Validation

Retrospective Validation

Validation Test Methods

Preparation, Maintenance, and Archiving of Validation

Documents Approval Requirements

Maintenance

Security

Change Control

Periodic Review

Error Handling/Resolution

Backup and Disaster Recovery

Training

# Change Control Systems

| Code: 1003 | CRF: 15406 |
| --- | --- |
| Effective Date: December 11, 1999 |  |
| Approved By: Sy Truong | Approved Date: Jan 19, 2000 |

## Purpose

To describe the procedures for users of Meta-Xceed computer systems to accomplish change to their systems, under appropriate control.

## Scope

This document defines change control procedures to be followed in the implementation of modifications to:

- production application software developed or supported by Meta-Xceed on Meta-Xceed production servers and client machines;

- environment software on Meta-Xceed production servers including, but not limited to: operating systems, backup utilities, file share utilities, editing utilities, file compression utilities, and version control systems;

- software on Meta-Xceed client machines including, but not limited to: operating systems, standard desktop applications, and office automation software;

- Meta-Xceed server or client hardware;

Any installation or modification to an application, whether validated or not, on a production server, requires the change control process.

## Participants

Project Manager: The Project Manager is the senior technical person accountable for a Meta-Xceed developed or supported application. The Project Manager is responsible for:

- Directing the application's change control process.

- Working with the Requester, Project Sponsor, analysts, programmers, testers, and applications architecture in preparing an Impact Analysis.

- Communicating the Change Review Board's decisions to the User, Project Manager, and to the Requester of the CR, explaining each acceptance or rejection.

- Ensuring all documentation is identified and updated as necessary prior to production release (including system development life cycle documents, testing, user guides, system administrator guides, and any technical or standard operating procedures impacted by the change).

- Ensuring the change is implemented.

- Debriefing the Change Review Board on the production release.

- Signing off upon final disposition of a CR.

Requester: Requester is anyone initiating a change.

Project Sponsor: The Project Sponsor is the product user community's representative for change control and will be the designated system/data owner. The Project Sponsor is responsible for:

- Assisting the Project Manager in preparing the Impact Analysis.

- Identifying and directing all required updates to user generated work flow SOPs, guidelines, and practice documents prior to production release and reporting completion of these tasks to the Project Manager.

## Initiating a Change Control (CR)

The Change Request form (CR) is the mechanism by which significant enhancements, updates and new product implementations are requested and malfunctions are reported.  For smaller enhancements and bug fixes, the online Change Control Note (CCNote) can be used to report the items more efficiently.

Any user or developer may generate a request.  The CR form and CCNote can be access on Meta-Xceed servers.  For the CR number will only be assign after all the initiating sections have been completed.  The CCNote will have an identification number automatically assigned to it upon request.

The CR form and CCNote consists of sections that:

- Describe the reasons, procedures and alternatives for the requested change and identifies the type of change (bug, maintenance release, upgrade, new install, etc.) being made

- Determine the impact of the requested change (major or minor)

- Identify the documents required for validation of the requested change

- Document approval to implement the change

- Certify all necessary activities were completed for the change.

The Project Manager determines whether the impact of the requested change is major or minor.  If it is major, an Impact Analysis is performed.

The Impact Analysis identifies how changes to the software might impact critical business functions or validation status of systems and/or result in the loss or interruption of operations.

## Approval

A CR is required for all proposed changes. Documentation for minor changes will follow the System Development Life Cycle. Documentation for major changes is defined by the Project Manager.  The validation documentation necessary for a proposed change is dependent upon the size, complexity and impact of the system and the criticality of the data or processes the system manages.

## Implementation

The project manager completes the Implementation Plan (part of the CR form),

identifying critical milestones such as completion of validation documents before going into production, pre requisite activities, work to be performed by other groups, etc.  Once the change is coded, tested, and documented per SDLC procedures or deliverables stated in the MCR, the changed is implemented. The Project Manager notifies impacted groups that the change has taken place.

The original CR is retained in the active file until final disposition. Upon final disposition, the original CR will be filed and retained as a system development life cycle document.

System Development Life Cycle for Meta-Xceed

| Code: 1004 | CFR: 18251 |
| --- | --- |
| Effective Date: December 15, 1999 |  |
| Approved By: Sy Truong | Approved Date: Jan 19, 2000 |

## Purpose

This procedure describes the methodology that Meta-Xceed uses to develop validated information systems.  Meta-Xceed System Development Life Cycle is available as a document on the Meta-Xceed servers.

## Definitions

System Testing: Testing conducted on a complete, integrated system to evaluate the system's compliance with its functional specifications.

User Acceptance Testing: Formal testing conducted to determine whether or not a system satisfies its acceptance criteria as defined in the user requirements and to enable the user to determine whether or not to accept the system.

Validation: The process of evaluating system during or at the end of the development process to determine whether it satisfies specified requirements.

Project Plan: Lists outlining tasks, deliverables, resources, and timelines for a project.

## Tasks

Development

- Identify the need for new computerized systems.

- Provide user requirements which are the basis for the functional design.

- Participate in user acceptance testing.

- Accept the system for release into production.

- Approve the project scope and approach from the technical feasibility point of view, adherence to standards, and appropriateness to the overall IT strategy and architecture.

- Define system design, development, and implementation plans and schedules.

- Review system integration issues with other initiatives.

- Review technical conversion from current to new systems within implementation plans.

- Manage system and user acceptance testing.

Quality Assurance / Validation

- Oversee the quality assurance process for the product.

- General oversight for all testing.

- Enforce validation requirements for the system.

- Oversee the change control process for the application.

- Provide oversight of validation efforts.

## SDLC Stages

Summary

The system development methodology is based on a life cycle approach consisting of the following stages:

- Initiation

- Requirements

- Design

- Development

- System Testing

- User Acceptance

- Rollout

- Production

- Retirement

Stage Completion

Each stage will not be complete until the deliverables required by that stage are complete.

Initiation Stage

In the Initiation Stage, either Meta-Xceed or the client identifies an area where a new system, improvements to an existing system, or changed processes would significantly enhance productivity. A Meta-Xceed consultant works with the client to define the business objectives of the project.

Requirement Stage

During the Requirements Stage, the users establish and document the needs of the business functions. The requirements will define what the system should do. The Validation Protocols and Plans are established in order that documented evidence that the system has been validated by the time it is put into production.

Deliverables

- Project Plan

- User Requirements

- Validation Protocols

Design Stage

In the Design Stage, the developers prepare a functional specification which describes how the proposed systems solution will meet user requirements. The developers then produce a design specification which will define how the system will be constructed to fulfill the functional specification.

Deliverables

- Governing Structure Document

- User Acceptance Test Plan

- User Acceptance Test Cases

- User Acceptance Test Case Traceability Matrix

- System Architecture Specification Document

- Functional Specification

- Rollout Plan

- Training Plan

- Project Coding Standards

- Design Specification

- System Test Plan

- Database Architecture ER Diagram

Development Stage

In the Development, the developers translate design specifications into Stage computer programs and perform unit and integration testing on the programs.

Deliverables

- Functional Review Report

- System Test Cases

- System Test Case Traceability Matrix

- Source and Executable Code

System Testing Stage

In the System Testing Stage, the system is tested against the functional specification.

Deliverable

System Test Summary Report

User Acceptance Stage
 In the User Acceptance Stage, the system is tested against user requirements.

Deliverable

User Acceptance Test Summary Report

Rollout Stage

In the Rollout Stage, users are trained and provided with operating procedures. The system is installed in a QA environment and tested to ensure it operates as intended throughout its anticipated operating range.

Deliverables

SOPs and Guidelines

Training Manuals

Training Logs

Validation Summary Report

Completed Installation Qualification/Operational Qualification Document

Production Stage

In the Production Stage, the system may experience bug fixes, enhancements, and upgrades to maintain or increase its performance and functionality.

Deliverables

Summary Report

Change Request

Retirement Stage

In the Retirement, the system is removed from the production Stage environment and archived.

Deliverable

Decommission Plan

# Standard Operating Procedure (SOP) Management

| Code: 1005 | CFR: 18251 |
| --- | --- |
| Effective Date: January 31, 2003 |  |
| Approved By: Sy Truong | Approved Date: January 31, 2003 |

## Purpose

This procedure describes the steps taken during the management of the SOP documents.  It will describe how the documents are to be authored, updated and maintained to ensure proper relevance in the event of changes.

## Scope

This document defines procedures to be followed in the authoring and modifications to Standard Operating Procedures (SOP).  The SOP can be applied to the process of:

- production application software development,

- environment software, but not limited to: operating systems, backup utilities, file share utilities, editing utilities, file compression utilities, and version control systems;

- software on client machines including, but not limited to: operating systems, standard desktop applications, and office automation software; server or client hardware.

Any procedure which has a significant affect the software development of Meta-Xceed applications, whether validated or not, on a production server requires a standard operating procedure to be defined.

## Procedure

The following procedure should be followed when a procedure is authored.

### Identify SOP

- Document the standard operating procedure in a way that best describe how it is to be implemented.

- Document the scope of the procedure to ensure that it is not overstating other procedures.

- Document the steps of procedure or definitions of the procedure.

### Approval

- Determine if the SOP needs review and approval.

- Circulate document for review and approval.

- Incorporate review and update the documentation for final approval

### Implementation

- Send updated SOP to all members which the SOP applies to for training.

- Have team members sign and hold discussions for review of the SOP if questions arise.

### Review Changes

- Identify changes as needs changes and update the SOP to fit the current operating procedure.  The steps of changes do not require an authoring of a new SOP but the steps are similar to those from 5.3.1 through 5.3.3.

- Review old SOP that has not been changed on a yearly basis to ensure that SOPs matches the way the procedures are intended.

# Training Methods

| Code: 1006 | CFR: 18251 |
| --- | --- |
| Effective Date: January 31, 2003 |  |
| Approved By: Sy Truong | Approved Date: January 31, 2003 |

## Purpose

This SOP defines and describes the Learning and Development programs and the training activities available.  This SOP applies to all Meta-Xceed personnel.

## Policy

### All personnel in will be trained in relevant standard operating procedures (SOPs) and guidelines (GDLs). The purpose of this training is to ensure personnel are qualified to perform assigned tasks.

### These same personnel will be expected to complete internal or external training (e.g., courses, workshops, conferences, etc.) relevant to their job expectations and to the implementation of Good Clinical Practices (GCP) in those job tasks.

### All personnel will document completed training activities.

### All completed training records will be will be maintained in Meta-Xceed central records.

## Procedures

### Core Curriculum: New employee orientation, SOP/GDL training regulatory and compliance training, job specific, and professional development training programs.

### Foundational Curriculum: Curriculum aligned by job function, providing a map of programs and learning activities for employee development.

### SOP/GDL Training: All employees will be trained on SOPs and GDLs relevant to their job function.   SOP/GDL training will be delivered in a paper or online or formal presentation formats as appropriate.

# Software Version Control Management

| Code: 1007 | CFR: 18251 |
| --- | --- |
| Effective Date: January 31, 2003 |  |
| Approved By: Sy Truong | Approved Date: January 31, 2003 |

## Scope/Goals

The scope of Software Version Control Management will be to implement the configuration management and some aspects of release management for all of the software developed by Meta-Xceed.

## Definitions

Configuration management for will be defined as the ability to:

- Uniquely identify the versions of each software item.

- Identify the versions of each software item that together constitute a specific version of a complete product.

- Control updating of a given software item including source code (such as program code, software testing code, technical database design documents, etc) and project documentation (eg, MS Word).

Release management will be defined as the ability to:

- Provide coordination for updating multiple products as required.

- Provide a software baseline library for each version of a product.

- Notify any and all affected groups and individuals of changes to the software baseline library.

- Ensure all documents and source files are in place for validation.

## Process

The following is the general work process of updating modules to software.

| Work Process |  | Details |  |
| --- | --- | --- | --- |
| Modularize software development |  | All functions within software are developed in modules aligned by functions. Each module is saved to physical separate files. This can be in a form of source code or data files. |  |
| Editing and updating files |  | Each module can only be edited or updated by one developer at a time. The modules therefore are broken into small enough pieces to not clash with multiple updates. |  |
| Document Changes |  | All updates have to correspond to a change control request. This is process is initiated in the change control procedure. After changes are implemented, comments can be added to the change control documents. |  |
|  | Notify Release |  | All software implementation are to be notified to all users by email. Further documentation can be entered through the change control document during release of any bug fixes or updated versions. |

# Source Code Conventions

| Code: 1008 | CFR: 18251 |
| --- | --- |
| Effective Date: January 31, 2003 |  |
| Approved By: Sy Truong | Approved Date: January 31, 2003 |

## Scope

The scope of source code conventions is to specify the format and documentation requirements for software source code development.  This will ensure the quality and legibility of source code among the development team within Meta-Xceed.

## Definitions

Program Header – This is captures comments that goes at the very top of each source code program.  It is not program logic but comments that describe the program.

Section Comments – The comments describing in plain English each section within a program.

Variables – Variables are either local temporary or permanent variables corresponding to columns in an external database.

## Procedures

| Procedure | Details |
| --- | --- |
| Starting new program | All new program needs to have a standard program header. This includes the program name, description, input, output, author name and date. |
| Editing an existing program | Each section of logic within a program needs to have a section comment. This is a brief one or two sentence describing the section. This appears at the top of each section. Updates the program header is needed if to reflect edits. |
| Working with variables | Variables names need to be direct and short. For SAS programs, case is not important but for HTML or Java and JavaScript, the variable starts with lower case and has an upper case letter for the start of each word. Variable names should be consistent across programs. |
| Programming Format | All programs are left justified with indentations within each program section containing three spaces. No tab are to be used. It is recommended for programs to be under a 1000 lines if possible for modularity. |

# Storage and Maintenance of Documents

| Code: 1009 | CFR: 18932 |
| --- | --- |
| Effective Date: January 31, 2003 |  |
| Approved By: Sy Truong | Approved Date: January 31, 2003 |

## Purpose

This procedure describes the process of storing and maintaining documents for Meta-Xceed.  This will ensure that the latest versions of the documents are secured and available.

## Process

Storing Electronic Documents
Documents are authored in an electronic form and normally are stored as Microsoft Word documents.  The documents are stored in multiple computer servers on multiple locations.  One version will be stored at Meta-Xceed head quarters on the main server.  The second version is stored on a web server which is maintained by an internet service provider (ISP) which Meta-Xceed contracts with.   The ISP is Verio and servers are maintained in Mountain View with additional backups in different locations through out the United States.  This will ensure that in an event that there is lost of data and documents at one location, that the other location can be used to restore the files.

Storing Paper Documents

Paper documents to be stored in metal filing cabinets at Meta-Xceed head quarters.  These are fire resistant and are locked with key access to only administrators of documents.

Maintaining Documents

All electronic and paper versions of documents are to be updated in a similar manner.  Old copies are placed a backup folder and the new updated versions are to be placed in the designated folder.  This ensures that the latest versions of the documents are in the assigned folders while maintaining a history of older versions in a backup folder.

Accessing Documents

All electronic documents will be controlled by group permissions of the operating system.  On the main server within Meta-Xceed head quarters, NT groups will be set so that appropriate read and write access are granted.  Only administrators will have write access.  Similar privileges are set on the UNIX servers of the offsite mirrored locations.