Business Plan 
for

Developing a

New Comprehensive Statewide Road Network for Connecticut

Developed for the:

State of Connecticut Department of Transportation (CTDOT),

Department of Public Safety (DPS), and

The Connecticut Geospatial Information Systems Council (CGISC)

July 28, 2026

Prepared by:

The Transportation Subcommittee of the Data Inventory and Assessment Working Group of the Connecticut Geospatial Information Systems Council and the GIS Development Section of the Connecticut Department of Transportation

Table of Contents

1.	EXECUTIVE SUMMARY	2

1.1.	Background	2

2.	PROGRAM GOALS	5

2.1.	Currently Available Data Sources	5

2.2.	Summary	9

3.	ASSOCIATED APPLICATIONS	10

3.1.	Emergency E-911 Response	10

3.2.	Permitting Oversized Overweight Vehicles	10

3.3.	Transportation Planning and Corridor Analysis	10

3.4.	Evacuation Planning	11

3.5.	Linear Referencing	11

4.	STATEWIDE PROGRAM	12

4.1.	Statewide Street Centerlines	12

4.2.	Statewide Road Network	13

4.3.	Current DOT Initiatives	13

4.4.	Current Statewide Oversight	14

4.5.	Requirements	14

4.6.	Recommended Approach	15

4.7.	Anticipated Funding Requirements	15

5.	IMPLEMENTATION PLAN	16

5.1.	Implementation Schedule	16

5.2.	DOT Database Model	17

5.3.	Implementation Issues	18

6.	RECOMMENDATIONS	19

7.	GLOSSARY OF TERMS	20

## Transportation Business Plan

Throughout history, various geospatial data layers have been created by all levels of state, regional and local government throughout Connecticut.  Some layers were designed with a statewide focus while others were developed to meet only localized needs.  Today, as a result of these initiatives, a vast amount of time, effort and money have been expended yet we are no closer to a set of information which supports the common needs across the State.

In July of 2005 the Connecticut Geospatial Information Systems Council (CGISC) was established by Public Act 05-3 with the direction of coordinating a uniform GIS capacity across the State.  In 2007, the CGISC developed a Strategic and Business Plan which described several identified goals for developing and coordinating Connecticut’s GIS Program.  One of these goals described the need to develop a core set of framework priority data layers that could be shared across all levels of state, regional and local government with the objective of building out a Connecticut State Spatial Data Infrastructure (SSDI).  Through this build out, Connecticut would also be supporting the National Spatial Data Infrastructure (NSDI) initiatives of the Federal Geographic Data Committee (FGDC).  The theory would be to have various data, generated at all levels of government, aggregated in a coordinated way, and then published for wider distribution across the State and up eventually to the Nation through the NSDI.  This would standardize the information and base mapping from which our many of our common geospatially driven decisions are made at both the state and national levels.  The Strategic Plan further breaks down these core framework priority data layers to four (4) specific layers which were identified to be in the greatest demand across the State.  Of these identified layers, Street Centerlines were identified as one of the most critical.

Connecticut’s transportation infrastructure is fairly diverse and can be broken down into several different modes of travel: Highways, Busing, Railroads, Ports and Aviation; each impacting the successful daily movement of both goods and people throughout the State.  Each of these modes can be reflected through tabular data and on cartographic mapping through a series of points and or lines to represent roadways, railroads or even airports or piers.  Connecticut’s transportation layer is comprised of more than just lines and points though; the associated transportation data or attribution can be used to support a whole host of needs across the State.  However, the costs to continually maintain Connecticut’s transportation infrastructure are on the rise and with today’s higher gas prices and taxes, the public is expecting much more for the significant dollars being spent on transportation than ever before.  With these mounting burdens we are continually challenged to do more with our roads for less and with the impacts of global changes and terrorism we now also need to focus on, and plan for, threats with greater attention than ever before.  Insuring that our system stays operational with minimal impacts to the flows of traffic due to construction and maintenance operations or traffic accidents is also essential to not only the safety of our traveling public but also to inter and intra-state commerce as well.  To deal with each of these concerns, transportation planning activities are undertaken within each of the levels of government in the State using geospatial information.  Transportation planning is all about coordination and in our present climate, a cooperative effort between the state, regional and local governments will be essential in meeting these challenges.  As a public agency, the Connecticut Department of Transportation (DOT) needs to participate with each of the levels of government in the transportation planning process to achieve its mission and goals as listed below:

The Mission of the DOT is to provide a safe, efficient, and cost-effective transportation system that meets the mobility needs of its users.

GOALS:

- To strive to identify, analyze, and continually improve the way we do our work so that we may deliver better products and services, and improve our work environment.

- To operate the Department with maximum efficiency, so as to create additional resources for investment in the transportation infrastructure.

- To maintain the transportation system to ensure continued high levels of safety and mobility.

- To maximize the utilization and efficient operation of existing transportation assets.

- To focus our human and financial resources on priorities established through an ongoing, analytical planning process that continually asks the question, “What should the DOT do next to fulfill the Mission?”

- To invest in projects that ensure safety, maintain the existing transportation infrastructure, increase the productivity of the transportation system, promote economic development, and provide necessary capacity enhancements.

- To utilize all available federal and state funds.

- To seek to protect and enhance the natural environment as we develop transportation improvements.

- To engage stakeholders in a consultative process from the earliest stages of project development.

Yet with these many challenges at hand, Connecticut still lacks a common street centerline and road network layer to support these needs.  Having differing sets of information has only served to confuse the users and often has resulted in inconsistent data and analyses.  With a more comprehensive and unified approach towards the development of street centerlines and a new road network, through a coordinated effort of all stakeholders, a solution could be developed to better meet the needs across the State.

The purpose of this document is to not only focus on the identified need for a statewide street centerline layer, but to also understand Connecticut’s applications that require a more detailed statewide road network.  It will discuss a solution to meet these statewide needs along with issues that may affect this goal including costs to implement a statewide street centerline program.  It will also detail development efforts currently underway at the DOT designed to support statewide networking, linear referencing, routing and addressing for Connecticut and the northeast region.  Lastly the document will discuss the need for a steward to be charged with the responsibility for coordination and maintenance of the street centerlines and road network for the State.

To provide for a clear definition of a street centerline and of a road network the following definitions have been provided:

Street Centerline

A Street Centerline base for Connecticut can be clearly defined as a series of vector lines that represent the center line of a full hierarchy of all roads in the State.  This layer would include

ramping, and turning roadways HOV lanes, and all levels of both public and private roadways used to traverse geography in the daily movement of both goods and people from one location to another either within or through the State of Connecticut.  These lines would be used mainly for reference purposes and could be displayed on such products as the Connecticut Tourism Map.  Street Centerlines would be drawn or digitized against accurate base mapping such as the 2004 orthophotography and information may or may not be attached to the segments for analysis.

Road Network 
Comprised visually of linear and point based geometry, a digital centerline road network utilizes geographic information systems (GIS) technology to attach the roadway segments to attributes or intelligence maintained within a database and to insure road network topology or connectivity between the road segments.  A GIS is a computerized system used to create,

store, manage, analyze and display maps and associated data using the characteristics of where the object is or its location, as the fundamental organizing principle.  Like other database technologies, GIS and digital road networks are increasingly deployed on the World Wide Web through commercial examples like MapQuest, Yahoo Maps and Google Earth.  Road Networks and GIS technologies are even finding their way into personal navigation systems like Magellan, TomTom or Garmin Global Positioning Systems (GPS).  With GIS, the resulting road network can be designed to support routing and address location, E-911 response, evacuation planning, and to efficiently move goods and people throughout our State.

# PROGRAM GOALS

## Currently Available Data Sources

There are several prominent resources for street and centerline information currently in use in Connecticut today, some of which are localized to a municipality while others present a more statewide focus.  Each of these has their own design, benefits and drawbacks.  Several of these data sources are described in more detail below:

    - TeleAtlas North American (TANA)

TeleAtlas North American’s (TANA) DynaMap is a street centerline product that is licensed by the Department of Public Safety for use by all levels of government agencies in Connecticut.  The TeleAtlas data is a standardized product that is used by many states and local government agencies around the country.  It includes state, local, and private roads and has address ranges associated with each road segment.

Information is updated within DynaMap product by TANA through the following process:

- DPS solicits and then receives edits and corrections to the roadway information from local government agencies and Public Safety Answering Points,

- DPS then provides the proposed edits to TANA, which are then incorporated if the changes meet TANA’s standards.

- TANA then submits these revisions back to the State on a quarterly basis.

- Updates are then pushed out to the requesting agencies statewide by DPS.

Some issues and concerns that have been raised with this data layer include:

- Stakeholders are not always aware of this layers existence.

- TANA data is not complete for all roads

- Edits that are reported to TANA are not always incorporated (although this is improving and TANA will incorporate any edit that meets their modeling specifications)

- Data is not consistently spatially accurate (TANA plans to achieve at least 7 meter accuracy for all of its centerlines by 2010)

- Data layer does not include route identifiers and mile markers consistent with DOT and statewide need (although these could be conflated to the data)

- Network breaks in TANA data are not consistent with the DOT’s needs

- Numerous inaccuracies found in the road naming and numbering.

- Segment attribution differs greatly from DOT and statewide need.

- Quarterly network updates are expensive.

    - Various Local and Regional Street Networks

Several road network initiatives have been created at the local and regional levels of government in Connecticut.  They are designed and built to meet a localized or regional needs only and are often driven by the amount of money or accuracy of mapping from which they are drawn.  Consistently these networks fall short of the statewide needs for transportation and for road networking.  A few however have stood the challenge of time and have succeeded very well in achieving the goals for which they were designed.  As two examples, both Hartford and South Windsor have designed, built and are continuing to use, their own road network solutions today.  It should be noted that any statewide road network solution should be designed to coordinate with any current and in-place initiatives rather than replacing them.

    - The Department of Transportation TRU Maps

The TRU maps are the State’s official representation of the publicly funded roadways for each of Connecticut’s 169 municipalities.  They contain a cartographic representation of all levels of Connecticut’s publicly funded roadways including: Interstates, US and State routes and local roads.  These files are updated annually by DOT’s Inventory Section.

TRU Update Process:

As new roads are accepted by a municipality, notice is provided to the DOT Inventory Section via an ENG-29 form which prompts the Section to re-inventory the roads and map the centerline changes by driving the road using GPS technology.  The TRU maps are is then updated and route change notices are sent out to reflect these changes on an annual basis.

Some issues and concerns that have been raised with this data layer include:

- Stakeholders are not always aware of this layers existence,

- Data layer is not consistently accurate. New roads are GPS’d while older roads were entered through cartographic rendering,

- Data in not consistently spatially accurate having been developed off varying projections (North American Datum of 1927)

- Local and private road portions of data layer are maintained only in Microstation format.

- Data layer does not include street address ranges,

- Layer was not setup for network analysis purposes.

    - The Department of Transportation Roadway Inventory System

The Roadway Inventory System (RIS) is the System in which DOT maintains an inventory of all publicly funded roadways in Connecticut.   Previously referred to as MRIS, it was originally developed as a mainframe application and was then converted into today’s RIS Oracle based system in 2004.  RIS tracks the State’s roadway inventory using a series of routes and mileages and four (4) digit tie codes to representing the differing inventory features along our roadways.

Update Process:

As a result of any given construction season, several construction, maintenance, permit or Vendor-In-Place (VIP) projects may occur which impact the State and local systems.  Each of these changes is flagged to the Inventory Section for additional field investigation through receipt of construction notices and/or project plans.  In addition to these changes, DOT re-inventories 1/3 of the State highway system each year.  Local roads are only re-inventoried when a state or town project causes change to occur affecting a local road.

Some issues and concerns that have been raised with this data layer include:

- Stakeholders are not always aware of this information,

- The information is maintained only in tabular format without any form of graphic representation,

- Geographical or location information (longitude and Latitude ) is not available for every point in the data set,

- The RIS system only tracks information on the State’s publicly funded roadways and does not include information on Private or locally maintained roadways,

- The data does not include street address ranges,

- The RIS System is updated on an annual basis which may not be frequent enough for today’s road networking needs,

- Having originally been designed as a mainframe application (MRIS), the new Oracle design of the RIS system perpetuated the legacy 80 character limitations due to its reporting requirements.  Today RIS tracks mileages out to only the hundredth place (example 104.56) using only 5 characters leaving room for mileage variations due to rounding by 52 to 78 feet,

- The RIS System does not account for elevation or Z value data which may be required for tomorrow’s road networking solutions,

- The design of the RIS System does not account for reverse log direction of travel.

    - The Department of Transportation Current GIS Road Network

The Department’s GIS Development Section of the Bureau of Policy and Planning has been maintaining a centerline road network since early in the 1980’s.  It was originally developed off the Census Tiger line files and represents the Connecticut’s Interstates, US and State Route System.  To better align with the need a representation of the State’s local road system, the network was then conflated to better align with the Department’s TRU Mapping in the mid 80’s.

GIS Network Update Process:

Consistent with the updates to the TRU mapping and RIS, GIS Development Section uses the Route Change Notices published by the Inventory Section to update the GIS layer on an annual basis.

Some issues and concerns that have been raised with this data layer include:

- Stakeholders are not always aware of this layers existence,

- Data layer is not consistently accurate. New roads are GPS’d while older roads were entered through cartographic rendering,

- Data is not spatially accurate having been developed off an older projection datum of NAD27,

- Local and private road portions of data layer are maintained only in Microstation format.

- Data layer does not include street address ranges,

- Layer was not setup for network analysis purposes.

    - SBC/AT&T Centerline Network

SBC/AT&T has had an advanced GIS mapping program in place for many years.  In 2000, AT&T (then SNET) performed a statewide mapping program that included producing digital orthophotos, street centerlines, road edges, hydrography, and building points and building polygons. The data was developed and maintained at a 1:200’ scale.  This data set is used by several of Connecticut’s municipal governments and is growing is acceptance across the state.

Update Process:

Since that time, AT&T has been updating these data sets on a three-year cycle in which they fly and update one third of the state each year. This past spring no flight was performed.

Some issues and concerns that have been raised with this data layer include:

- Data is a licensed product. Only licensed users have access to the data.

- Data layer does not include street address ranges

- On and off ramps are not created for network analysis

    - US Census Bureau’s TIGER Data

The Census is performing an update of their centerline data as part of the 2010 census. It will have a spatial accuracy of seven meters and will be available for free in 2010. This data source should also be considered.

    - The Department of Environmental Protection (DEP) Road Layer

In order to meet their growing need for a road network layer back about ten to fifteen years ago DEP developed a road network layer off the USGS quadrangles at the time.  This layer is only relevant as it has been made readily available to all levels of government and the public for some time and has become widely accepted and used by many across the state.

  - Summary

In summary, as evident from the various resources listed above, there have been several on-going initiatives within the State to maintain road network data and geometry.  Despite these initiatives users are still left with many questions: of which road layer to use; which is the best representation; which has the best accuracy; which is the most up-to-date or even who is the identified data steward for the data set?  Today, the identified need for a better statewide road network solution has never been in greater demand at all levels of government.  Availability and awareness of the layer have also played a large role in which layer has become more widely used or standardized upon.  As an example the DEP data layer, which is significantly out of date, is more widely today because of its availability on the DEP and UCONN websites and due to its advantage of aligning better with all the other DEP layers of information.  This layer still falls short though, as it also lacks the necessary components and attribution to meet many of transportation analysis needs across the State.  Users are left with out standards and commonality of data across the board.  To further demonstrate this, responses to an on-line survey done during the CGISC’s Strategic planning efforts regarding the need for a Statewide Road Network indicated the following:

- 80% of all respondents and local government respondents said they “need this layer to do their work”,

- 12% of all respondents said they want to have it, but do not know it exists,

- 32% of all respondents said they created it from scratch because there was no statewide source.

# ASSOCIATED APPLICATIONS

A common road network solution for Connecticut will benefit many current on-going or planned initiatives in the State.  Several of these important initiatives are detailed within the CGISC’s Strategic Plan.  Several additional initiatives that are more directly dependant on a new common road network solution are discussed below:

## Emergency E-911 Response

The Department of Public Safety - Office of Statewide Emergency Telecommunications (OSET) has the responsibility of managing Connecticut’s Emergency Response E-911 System.  Currently, OSET licenses the TeleAtlas DynaMap product for E-911 routing and addressing needs through a Master License Agreement (MLA) with the State.  Under this agreement, TeleAtlas provides quarterly updates to their licensed road network at a cost of $350,000 annually.  With the advent of the new comprehensive road network, Connecticut will have its own universal road network solution which will support this critical need at a greatly reduced expense and will ensure that the responsibility for Connecticut’s road network remains in the hands of the State and not a vendor.

## Permitting Oversized Overweight Vehicles

The DOT in coordination with the Department of Motor Vehicles (DMV) is developing an electronic permitting process for the movement of oversized, overweight vehicles through the State.  The DOT currently issues between 500 - 600 permits per day for oversized, overweight, radio active and industrial movements which translated to $3,183,000 in permit fees collected in fiscal year 2006-2007.  The incorporation of routing and electronic bridge analysis into the electronic permitting process will allow for faster turnover for permitting issuance, 24 hour, 7 day permitting access to the Motor Carriers, and a significant reduction.

## Transportation Planning and Corridor Analysis

Understanding and planning for the movement of goods and people are truly the function of transportation professionals in Connecticut.  Combining information on land use, soil type, real estate ownership, economic impacts, costs and transportation data come into play when considering transportation planning and corridor analysis.  Often these analyses are tracked in a GIS system which uses a road network solution to help determine alternatives.  The following are examples taken from the Route 11/82/85 Environmental Impact Statement (EIS) and Executives Summary:

## Evacuation Planning

Having the ability to efficiently move or evacuate people in the event of a flood, natural disaster or other major crisis is imperative and a road network plays a critical role in these types of activities.  Being able to not only route and address geo-code using the new road network , but to also have information on traffic volumes and roadway characteristics available through GIS to the network will provide for the aspects necessary to effectively move both people and goods in the time of a crisis. A clear understanding of accidents, road closures and restriction to traffic flows are imperative as well.  None of these functions could be done as efficiently toad without the use of a road network.

## Linear Referencing

Aside from DOT’s current GIS Road Network, there are no solutions in use today which include the necessary attribution to support the needs of linear referencing for the State.

As a definition: Linear referencing is a natural and convenient means to associate attributes or events to locations or portions of a linear feature. It has been widely used in transportation applications (such as for highways, railroads, and transit routes) and utilities applications (such as for gas and oil pipelines). The major advantage of linear referencing is its capability of locating attributes and events along a linear feature with only one parameter (usually known as measure) instead of two (such as longitude/latitude or x/y in Cartesian space). Sections of a linear feature can be referenced and created dynamically by indicating the start and end locations along the feature without explicitly storing them.

Linear Referencing is a primary tool used to meet many of the DOT’s daily business needs and is often used by the Department to support the various needs at the municipal or regional levels as well.  DOT’s current GIS Road Network layer includes route identifiers and mileages to support the basis for their linear referencing system.  Thus events such as accident location or average daily traffic can be shown on its mapping.

# STATEWIDE PROGRAM

Connecticut’s system of roads and highways are critical to the movement of goods and people through the state and region.  There is a vast amount of daily activity that occurs throughout the state at all levels of government to insure that these systems remain operational, meeting the needs of the traveling public.  From response to traffic incidents or accidents; to planning for maintenance and construction activities restricting operational flows; to tracking the movement of oversized or overweight permitted goods; to preparedness or crisis planning in the event of a natural disaster, emergency or threat; to the analysis of traffic data and statistics; to even development of cartographic mapping; many of these activities require the use of a geographical representation of the State’s roads along with the associated transportation data which can be related to these roadway segments, often done using a Geographic Information System or GIS.  Many of these data exist at differing levels of government in deferring formats and often only supporting localized needs or applications.  Graphics depicting our roadways are often drawn from differing bases and very in their content, detail, attribution and accuracy.  Connecticut needs a comprehensive set of street centerlines which has been developed through a coordinated approach inclusive of the involvement of all interested stakeholders.  Road alignments and information should be filtered up to the State DOT from the municipalities and regions to be consolidated into one homogeneous road network for all to use.   This method would insure not only the collection of all publicly funded roadways but also the private and new roadways sections not yet receiving public funds.  The street centerlines should be drawn to an acceptable accuracy for Connecticut’s users statewide and should be kept up-to-date with changes at a minimum of an annual basis thus aligning with a statewide imagery program.  The street centerlines should include dual directionality for a minimum of the divided expressway sections.

The set of street centerlines should include the core attribution and topology to support the needs of stakeholders and priority applications described herein, and should only be done through a coordinated fashion inclusive of all stakeholders, statewide.

## Statewide Street Centerlines

To succeed at implementing a new set of street centerlines for the State of Connecticut the final product must meet the following criteria:

- The Street Centerlines must be complete and comprehensive.

- The information must be kept as up-to-date as possible incorporating changes and additions as frequently as possible.

- The design of the centerlines must be understood and be accepted by all stakeholders.

- The Street Centerlines should be drawn to an acceptable design scale which aligns with a Statewide Orthoimagery Program.

- The Street Centerlines should be developed from municipal, regional and state data collectively and should be consolidated into a standardized set of graphic for all to use.

## Statewide Road Network

From these standardized set of Street Centerlines, a comprehensive road network should be developed to meet the networking needs statewide.  A database model should be incorporated with the design of meeting the needs of Connecticut’s vast array of transportation related applications inclusive of networking, routing, linear referencing, address geocoding, evacuation planning and map production.  To succeed at implementing a statewide new road network solution for the State of Connecticut the final product must meet the following criteria:

- The Road Network should be based on the Street Centerlines.

- The Road Network should include the essential core attribution required for the various transportation related application statewide.

- It should be maintained in an open and accessible environment for all to use.

- It should be kept as up-to-date as possible inclusive of the latest updates and changes statewide.

- It should be maintained by the DOT as the central coordinating body to a statewide effort.

- Acceptable statewide standards should be incorporated to insure common use across the state, region and nation.

- It should closely align with the intent of the NSDI and the Transportation for the Nation initiatives.

## Current DOT Initiatives

In recognizing the needs for better Transportation information statewide, the inadequacy of its current transportation Street Centerlines, Road Network and data, and its own growing internal planning and engineering needs, the DOT began development of a new comprehensive road network solution in early 2007.  As part of its initial research efforts done for this project, the DOT reviewed current business processes and models in use throughout the New England region and with other states similar in condition and status to Connecticut.  Several other industry accepted transportation data models were also considered such as the NDSI, HSIP and ESRI models.  Several meetings were also held with the New York State Office of Cyber Security, the New York Department of Transportation, TeleAtlas Corporation and Environmental Systems Research Institute (ESRI), to discuss the design of the New York State transportation data model and business process.  Ultimately, the DOT chose to develop a hybrid version of the ESRI model designed to meet the core needs of transportation throughout Connecticut.

## Current Statewide Oversight

In December of 2005, the CGISC established several Work Groups to assist with its activities.  Among these was the creation of the Data Inventory and Assessment Working Group which was charged to identify framework datasets for Connecticut, establish individual subcommittees tasked to evaluate, document and provide recommendations for each framework dataset, and establish policies, standards and general procedures for the submission, evaluation, maintenance, on-line access, and dissemination of all geospatial data within the purview of the Council.  As one of its first steps, the Data Working Group established twelve Data Framework Subcommittees charged with inventorying and assessing the framework data that comprise the SSDI.  As one of the State’s priority Framework layers the Transportation Subcommittee was established.  DOT has taken an active role on the CGISC in chairing both the Council’s Data Inventory and Assessment Working Group and the Transportation Subcommittee.  DOT is joined by the Connecticut Department of Public Safety (DPS) - Office of Statewide Emergency Telecommunications (OSET), The Connecticut Office of Policy and Management (OPM), the town of South Windsor, and many other Stakeholders in taking an active role in defining a new Street Centerline and Road Network program.  Today these stakeholders and many others continue to work closely with the DOT to press forward with the implementation of the new program.

## Requirements

The road network development efforts are proceeding nicely but more is needed to complete this statewide vision.  DOT has staffing on board to digitize in-house the 25,000 miles of publicly funded street centerlines, but this falls short of including the private and locally funded roads required for a complete network.

As a participant in statewide transportation planning activities and a recognized lead in managing Connecticut’s publicly funded road system, the Connecticut Department of Transportation is positioned within the State to best initiate this coordinated effort and with its own internal transportation planning and engineering needs, has already begun the development of a new comprehensive road network solution.  The DOT solution is comprised of roadway segments and their associated common attribution which are designed to meet the core transportation needs across the state and region.  Much of the planning and model design work to support this activity has been done in-house with some coordination with a few State agencies, towns and planning regions thus far, but to fully succeed more is needed.

### In order to best meet the transportation road networking and street centerline needs across the state today, the design of the network model should factor in its intend uses.  Polling the interest groups is a first good step towards understanding the larger statewide needs.  Several of these were discussed during the CGISC Strategic Plan Public Informational Sessions and have been identified below:

- Statewide street centerline layer:  Connecticut should create a single, authoritative and geographically accurate and consistent street centerline layer for the state. The layer should be created by taking advantage of available sources where appropriate and the layer should be developed to meet all stakeholder needs.

- Cooperative Effort: All levels of government (federal, state, regional, and local) will benefit from this layer and should be involved in its development and/or maintenance.

- Maintain Annually: Consensus was reached by the stakeholder community that this data layer should be updated (at a minimum) on an annual basis. It was felt that municipalities are the first and best source of modifications to this layer and the collection of the changes should be done at a local level and consolidated at a state level. Some agencies do have a need for more frequent updates (quarterly). These updates could be collected and incorporated quarterly, but distributed more broadly on an annual basis.

- Scale 1”=100’: A 1”=100’ scale mapping program that meets National Map Accuracy feet Standards would produce a product that is accurate to 1/40th of the mapping scale, or 2.5 (100/40=2.5). This scale was determined to be the minimum scale that would be needed to meet the majority of the requirements of the stakeholder groups.

## Recommended Approach

The Transportation Subcommittee has evaluated the CGISC Strategic Plan recommendations for a creation of a new statewide street centerline program to support the broad needs of Connecticut’s stakeholder community.  The following steps from these recommendations were provided to achieve this goal:

- Create a street centerline layer subcommittee of the CGISC data workgroup

- Develop a detailed business plan for street centerline layer creation

- Execute the plan developed

## Anticipated Funding Requirements

The CGISC’s Strategic Plan offered funding requirements at $1.6 million to successfully implement a statewide centerline program, while the DOT costs to develop a new street centerline base and road network for Connecticut come in substantially less at only $750,000.  To develop DOT’s estimates the following criteria were considered:

Figured at 25,000 miles of public and private roads in Connecticut, digitized at a rough rate of 1.5 miles per hour would result in 16,667 hours of effort.  Thus at a $45.00/hour rate, the resulting cost would be = $750,000.

The DOT project costs should be considered rough estimates and were considered for only the project development efforts.  On going maintenance, and support efforts would be in addition to the figures discussed above.  The costs to coordinate with local sources for the private roadways and their updates should also be considered and could run close to $350,000 to implement a web based municipal update process.

Therefore, after consideration of these factors it is anticipated that the costs to develop a new statewide street centerline base would run close to 1.25 million.

# IMPLEMENTATION PLAN

Consistent with the recommendations from the CGISC’s Strategic Plan, a Transportation Sub-committee was established under the Data Inventory and Assessment Working Group with role of inventorying and assessing Connecticut’s transportation data and providing recommendations necessary to develop the framework data for all in Connecticut to use.  Two primary components to this layer are the street centerline base and associated road network.  Working closely with the DOT, DPS and DOIT along with several other stakeholders, the Transportation Subcommittee has worked to draft this for the development of a comprehensive road network for the State of Connecticut.

## Implementation Schedule

This implementation plan presents a practical set of objectives that can be achieved within the next few years. While the DOT and of DPS are each responsible for implementing components of data supporting this project, most of the proposed steps will be carried out by the GIS Development Section of DOT.  The DOT will develop a comprehensive set of street centerlines and populate the attribution associated to transportation and the road segments, while DPS will handle the incorporation of the addressing attribution for each of the segments developed by the DOT.

Throughout 2007 and into 2008 DOT and DPS worked to cooperatively develop a road network data model, attend ESRI Network Analyst Training and developed a pilot project for the town of South Windsor.

Implementation of the Road Network is planned to be done in a phased approach.  Beginning in January, 2008, DOT started developing the Interstates and divided access roadways with an anticipated completion date of mid to late summer of 2008.  Creation of these roadways will be done from there origin within the State to their end and will be inclusive of the involved ramping, turning roadways and high occupancy vehicle (HOV) lanes.  Concurrent to this effort will be the implementation of the State, local, and private roads.  This effort is expected to start in the second quarter of 2008 and will be developed on a town by town basis for topological and business process reasons.  It will strive to include the areas surrounding the State’s transportation corridors and urban centers.  Every effort will be made to include the roadways required by the Federal Highway Performance Monitoring System (HPMS) 2009 submittal and the “Stub Routes” required for the successfully implementation of the OSOW Permitting System by a deadline of June 30, 2010.  Beyond that time, additional incorporation of private roads and addressing information will continue with substantial completion by the first quarter of 2011.

The following high level Gant chart shows the major elements of the plan and estimated time frames as planned.

| Task Name | 2007 |  | 2008 |  |  |  | 2009 |  |  |  | 2010 |  |  |  | 2011 |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  | Q 3 | Q 4 | Q 1 | Q 2 | Q 3 | Q 4 | Q 1 | Q 2 | Q 3 | Q 4 | Q 1 | Q 2 | Q 3 | Q 4 | Q 1 | Q 2 |
| Creation of New Road Network |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| - Develop Data Model |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| - Creation of Divided Access Roads |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| - Creation of Other levels of Roads |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Network Build-out |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Incorporation of Addressing |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Continued Network Updates |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |

June 30, 2010 - 2009 HPMS Submittal

August 30, 2008 - Completion of Divided Access Roadways

August 30, 2010 - OSOW Commitment

Completion of Road Network inclusive of “Stub Routes”

More detail to follow……….

## DOT Database Model

The DOT Street Centerline and Road Network initiatives currently underway have incorporated the following database model with the design of including all the core attribution necessary to support Connecticut various transportation needs:

## Implementation Issues

Several sources of base mapping and of information exist today to implement a new road network against such as the State’s 2004 Orthoimagery, the DOT’s Photo Log imagery and Roadway Inventory System (RIS) files, and the aerial and oblique photography currently available through commercial websites like Google Earth or Microsoft.  Several concerns become evident to the usefulness of this data when considering developing the new road network:

- The current usefulness of the older somewhat outdated 2004 Orthoimagery is subject as newer changes or additions to the network are not evident.

- The 200ft scale accuracy of the 2004 Orthoimagery differs from the preferred 1:100 scale recommendations identified in the CGISC Strategic Plan.

- Although the DOT’s Roadway Inventory System (RIS) files serve as the official source of State and local public roadways for Connecticut containing information on roadway type, ID, location, node mileages, mileage descriptions and roadway classification, the RIS System lacks information on reverse log mileages, private road inventories or geometry.  The RIS system maintains the roadway information in differing tables for ramping, State and Local roads as well.

- Its local road information is not updated with any frequency unless changes are identified by the town, and the system only tracks information in either the north or eastbound log directions.

Even with the data issues put aside, there are still several other larger questions evident:

- Who will coordinate these activities with the regional and local governments?

- Who will be responsible to the various data sources into one comprehensive design?

- Who will be the identified Steward of the Street Centerline and Road Network programs?

- How will the information be shared and updated?

# RECOMMENDATIONS

As a result of this discussion contained within this document several critical points and recommendations have been identified to implement a successful Street Centerline and Road Network Program.

To insure the coordination efforts occur, the CGISC’s Data Inventory and Assessment Working Group, Transportation Subcommittee should be identified as the lead on this effort.  The Subcommittee should be comprised of those interested stakeholders to the process and be Co-Chaired by the DOT and DPS.  Additional members should include town and regional representation, the State Department of Emergency Management and Homeland Security (DEMHS) and the DMV.

To insure compliance with local, regional and State needs along with national initiatives, the program should closely model the needs of the NSDI and Transportation for the Nation initiatives.

# GLOSSARY OF TERMS

A

Accuracy – The closeness of observations to true values or values accepted to be true.

Accuracy relates to the quality of a result and is distinguished from precision, which relates to the quality of the operation by which the result is obtained. In common GIS practice, accuracy frequently refers to positional accuracy ("plus or minus X meters").

Address Points - Positional location of structures, landmarks or intersections consisting of numerical and text elements such as street number, street name and city.

Address Range - The range of house numbers along a specific street segment

Administrative Boundaries - Data which describe official boundaries of federal, state, local, governmental as reported to the U.S. Census Bureau by officials of each government.

Attribute – A descriptive characteristic or quality of a feature that can be assigned to one or more discrete values in a GIS. Data about geographic features usually stored as text in a database format.

B

Base data – Set of information that provides a baseline orientation for another theme of primary focus, e.g., roads, streams, and other data typically found on USGS topographic and/or planimetric maps.

C

Cadastral – Current, parcel based land information system containing a systematic description of land units within an area. This may include data on location, ownership, property outlines, and parcel identification.

CADD - Computer Aided Design and Drafting

CAP - Cooperative Agreements Program.

Cartographic - Representation of features on the earth graphically through maps or charts.

Census - Data providing baseline information related to a community in terms of population demographics, employment statistics, and general household composition. This data is sourced through household surveys and then statistically compiled.

Census Boundaries – Base map theme composed of polygons based on census mapping units (i.e. blocks and tracts) with attribute data containing demographic and socioeconomic information.

CLEAR - Center for Land Use Education and Research.

CI – Critical Infrastructure.

CGISC - Connecticut Geospatial Information Systems Council.  Established by Executive Order, June 2005.

COG – Council of Governments.

Connecticut User to User Network - A voluntary association of individual and organizations in Connecticut that use GIS-base technologies and data.

Contour – a line connecting points of equal elevation.

Control point – A point in a horizontal or vertical control network that is identifiable in a data set or photograph and is used to correlate the dataset or photograph to actual ground coordinates.

Coordinate system – Reference frame or system that uses linear or angular quantities to designate the position of points within that particular reference frame or system. Coordinates are used to represent locations on the earth's surface relative to other locations or fixed references.

Critical Infrastructure – Base map theme that collects geographic locations and attribute information for a wide range of facilities in the transportation, energy, agriculture, telecommunications, chemical, defense, public health, and other sectors.

D

Data quality – Refers to the degree of excellence exhibited by the data in relation to the portrayal of the actual phenomena.

Dataset – Collection of similar and related information recorded in a common format.

Datum – A mathematical reference framework for geodetic coordinates defined by the latitude and longitude of an initial point, the azimuth of a line from this point, and the parameters of the ellipsoid upon which the initial point is located.

DEP - Department of Environmental Protection

DEM – See Digital Elevation Model.

Demographics - The statistical characteristics of a population such as age, income, birth rate, and race.

DEMHS – Department of Emergency Management and Homeland Security.

DSM - Digital Surface Model.

Digital data – Of or relating to information presented in the form of digits–data displayed, recorded, or stored in binary notation.

Digital Elevation Model – A file with terrain elevations recorded at the intersections of a grid (either 10- or 30-meters) and organized by quadrangle to be the digital equivalent of the elevation data on a topographic base map.

Digital Orthophoto Quarter Quad – An orthoimage clipped to fit a USGS quadrangle grid – typically 3.75-minutes (see Orthoimage) or one-quarter of the familiar 7.5-minute grid.

DMV - Department of Motor Vehicles

DOIT - Department of Information Technology

DOQ or DOQQ – See Digital Orthophoto Quarter Quad.

DOT - Department of Transportation

DPS – Connecticut Department of Public Safety.

E

Elevation Contours – GIS base map theme that depicts topographic relief as contour lines. Every point along a given contour line has the same elevation. Contour data are valuable to any application that is dependent on elevation.

F

Feature – An object that has a geographic location that can be represented by one or more points, lines, or polygons.

FEMA – Federal Emergency Management Agency.

FGDC – Federal Geographic Data Committee.

Framework - The framework is a collaborative community based effort in which commonly needed data themes are developed, maintained, and integrated by public and private organizations within a geographic area.

G

Geodetic Control – This base map theme depicts a network of points spread across the landscape where sturdy monuments have been placed in the ground, along with a high-accuracy positional value for each point. By referencing field survey measurements to this network, the survey data can be more gathered with more accuracy.

Geographic Information System – A computer system for the input, editing, storage, maintenance, management, retrieval, analysis, synthesis, and output of geographic or location-based information. In the most restrictive usage, GIS refers only to hardware and software. In common usage, it includes hardware, software, and data. When organizations refer to their GIS, this latter usage is usually what they mean. For some, GIS also implies the people and procedures involved in GIS operation.  In this document the common usage-hardware, software, and data is intended.

Geographic Names – GIS base map theme based on a tabular database with map coordinates of virtually every named place in Connecticut, such as towns, schools, parks, and creeks.

Georeference – to establish the relationship between raw coordinates of a geospatial dataset and known earth-based coordinates.

Geospatial data – Information that identifies the geographic location and characteristics of natural or constructed features and boundaries on the earth.

Geospatial metadata – Data about the content, quality, condition, and other characteristics of a geospatial dataset.

GIS – See Geographic Information System.

Global Positioning System – A satellite-based navigation system developed by the U.S. Department of Defense. GPS receivers can determine one's position on the earth's surface.

Governmental Units - Legally documented and attributed jurisdictional boundaries, such as city, census, or state boundaries.

GPS – See Global Positioning System.

H

Hydrography – A representation of surface water features including all flowing water, water bodies, marshlands, springs, and water-related, man-made features such as canals, locks, and dams.

I

Imagery – A two-dimensional digital representation of the earth's surface. Examples are a digital aerial photograph, a satellite scene, or an airborne radar scan.

J

K

L

Latitude – Angular distance measured in degrees, minutes, and seconds, of a point north or south of the equator on the earth's surface.

Layer – See Theme.

Longitude – Angular distance measured in degrees, minutes, and seconds, of a point east or west of the Greenwich (Prime) Meridian on the earth's surface.

M

Map Projection – Mathematical model that transforms the locations of features on a curved surface (Earth) to locations on a flat surface (map).

Metadata – See Geospatial Metadata.

N

NAD83 - North American Datum of 1983

NAVD88 - North American Datum of 1988

NENA - National Emergency Number Association

Network – Collection of line work and points that form interconnectivity between two or more points.

NSDI – National Spatial Data Infrastructure. The technology, policies, standards, and human resources necessary to acquire, process, store, distribute, and improve use of geospatial data.

O

OPM - Office of Policy and Management

Orthoimagery – An aerial photograph or satellite image from which displacements caused by terrain relief and sensor tilt have been removed. The result combines the image characteristics of a photograph with the geometric qualities of a map.

Orthophoto – See Orthoimage.

OSET – Office of Statewide Emergency Telecommunications

P

Point data – Level of spatial definition referring to an object that has a location but no dimension, e.g., well or weather station.

Political Boundaries – Base map theme with polygons depicting common boundaries including counties, city limits, federal lands, and local and state parks.

Polygon – A closed area of space defining the spatial extent of a geographic feature.

Positional accuracy – term used in evaluating the overall reliability of the positions of cartographic features relative to their true position.

Q

R

RPA - Regional Planning Agency

RPO - Regional Planning Organization

S

Satellite Imagery (also known as remote sensing imagery) – This base map dataset is an index of images of the surface of the earth obtained by orbiting satellites using a digital remote sensing collection devices such as cameras, laser, or radar.

Scanning – An automated means of inputting data. When used in remote sensing applications, it refers to the imaging of the earth's surface.

Shape file – A digital spatial data format originated by Environmental Systems Research Institute and frequently used in GIS software packages.

Spatial data – Ssee Geospatial

Special Districts Boundaries – Base map theme depicts local and administrative zones, including but not limited to, U.S. Congressional, state legislative, other electoral districts, school districts, voting precincts, and other taxing and non-taxing districts.

SSDI - State Spatial Data Infrastructure

SPCS - State Plane Coordinate System

Street Centerlines - Lines representing the center of a street segment.

Standards – Exact value, a physical entity, or an abstract concept, established and defined by authority, custom, or common consent to serve as a reference, model, or rule in measuring quantities or qualities, establishing practices or procedures, or evaluating results.

Street Addressing – This is a proposed base map theme containing street names and address ranges, and may include point locations of inhabited structures with unique addresses. Street Addressing is typically used in conjunction with the transportation and the parcel index layers.

Surface Geology – Base map theme depicts the relative age, composition, and relationships among rocks and sediments at and near the earth’s surface.

Surface Water – This base map theme depicts surface hydrographic features including rivers, streams, lakes, ponds, swamps, springs, and canals.

T

Terabyte – A measure of digital dataset size or computer storage capacity. A terabyte

(1,000,000,000,000 bytes) is 1,000 gigabytes. Each gigabyte, in turn, is 1,000 megabytes.

Theme – A subset of a GIS database or map containing related spatial features. These can be visualized as "transparencies" which allow information to be viewed and analyzed selectively by theme. These themes are registered to each other by the common coordinate system of the database. Frequently referred to as data “layers” because multiple data themes are often stacked on top of each other using GIS software.

TIGER – "Topologically Integrated Geographic Encoding and Referencing” file. A digital map format and dataset developed by the U.S. Bureau of the Census. TIGER files contain all levels of census geography from block level to metropolitan areas and counties. Features such as roads and rivers are included since census geography if often defined by these features.

Topographic map – A map that represents the horizontal and vertical positions of features on the face of the earth. Elevations are usually depicted by spot elevations, contours, hill shading, or other symbology.

Transportation – Base map theme depicting road-based features including roadbed centerlines and associated attribute information on public roads. Other transportation networks such as railroads, trails, and utilities are not included.

U

UCONN - University of Connecticut

USACE – U.S. Army Corps of Engineers.

USGS – U.S. Geological Survey.

US Census Bureau - The federal agency charged with the collection and dissemination of demographic statistics.

USPS - U.S. Postal Service

V

Visualizing – The representation of data in a viewable medium or format. In GIS, visualization is used to organize spatial data and related information into layers that can be analyzed or displayed as maps, three-dimensional scenes, summary charts, tables, time-based views, and schematics.

W

Watershed – A base map theme showing the region drained upstream of a point selected along a stream or river. Watersheds vary in size and can be grouped to form larger basins. Watersheds are typically referenced by codes with two-digit watersheds representing very large regions drained by major rivers to 12-digit watersheds that cover much smaller areas.

Weather – A base map theme with real-time and historical weather data across Connecticut that are collected from a comprehensive weather sensor network and stored in a spatially referenced database.

X, Y & Z